Analekh

The analyst's record, kept for you.

Technical Design Document

| Field | Detail |
| --- | --- |
| Author | Kaushal Attal |
| Version | 0.0.1 (design, pre-build) |
| Date | 12 October 2026 |
| Supersedes | Version 0.0.0 (12 October 2026) |
| Status | Draft for build; Phase 0 spike pending |

Purpose of this document. It records every design decision for Analekh: what the system does, the data it depends on and the rules around that data, the architecture, the workflows, the database schema, each engine's internals, the interfaces and API, packaging and deployment, testing, costs, risks and the build plan. It is written for the engineer building the system and for anyone reviewing the design.

## What changed in 0.0.1

| Change | Summary |
| --- | --- |
| Name | The project is renamed from Ticker-to-Report to Analekh, with the tagline "The analyst's record, kept for you." The Python package, command-line tool, database and repository are renamed to analekh. |
| Preloaded company universe | Every NSE-listed company is loaded from NSE's equity list and refreshed weekly. Entering a ticker is a lookup, not a registration. Results XBRL is parsed for every company that files. |
| Coverage levels | "Track" is replaced by an optional watchlist. Numbers are collected for all companies; AI extraction, model updates, reports and alerts run for the watchlist or on demand. |
| Model discovery and recognition | The Excel bridge finds models in watched folders or the open workbook and identifies the company by a hidden tag, the file name or the contents. Mapping is suggested automatically and confirmed once. |
| Workbook understanding engine | One shared engine reads any workbook's structure (periods, inputs, formulas, labels, drivers, checks). It serves discovery, template onboarding and quarterly updates. |
| Template onboarding | Users upload their preferred model templates by sector. The system reads the structure, the user confirms the mapping once per template, and a test build must pass before use. |
| Coverage Builder | New feature: when no model exists, build one from a sector template with sourced history and proposed assumptions, then draft an initiation pack. |
| Inputs and outputs, interfaces | New sections listing every input and output and every user-facing screen. |
| Source control and CI/CD | GitLab (Ultimate) is the primary home for code, merge requests, CI/CD, registry, environments and security scanning. A pipeline job mirrors green builds of main and release tags to a public GitHub repository. |
| Dependencies and requirements files | New Appendix G lists every library by language (Python, TypeScript, PostgreSQL extensions) and the system packages, with version floors, how the files are generated, and licence notes. |
| Schema, API, build plan | Updated for the above; the Coverage Builder moves into Phase 2. |

## Contents

- Overview and goals

- Requirements

- Data sources and access

- Company universe and coverage levels

- System architecture

- Workflows

- Inputs and outputs

- Data model (PostgreSQL)

- Ingestion layer

- XBRL parsing and validation

- Document pipeline

- Workbook understanding engine

- Model discovery and recognition

- Template onboarding

- Coverage Builder

- Model Sync Engine

- Analysis and GenAI Engine

- IB Output Engine

- User interfaces

- API design

- Technology stack

- Packaging, deployment and setup

- Security, compliance and data rights

- Testing and quality

- Cost model

- Build plan

- Risks and mitigations

- Open questions

- Appendices

- Sources

# 1. Overview and goals

Research analysts and investment banking analysts spend a large share of their week on the same mechanical loop: find a company's newest results, copy numbers into a model, check what changed, roll forecasts forward, then write it up as a note, a comps table or a pitch page. Starting coverage on a new company is the same work at a larger scale: build the model, fill years of history, set assumptions and write an initiation. Analekh automates both.

### 1.1 One-line description

Search any NSE-listed company. If you already have a model, the system finds it, proposes the exact changes from the newest results and applies them after your approval. If you do not, it builds one from your sector template with sourced history and proposed assumptions. Either way it then drafts the results flash or initiation, note, slides and comps.

### 1.2 Users

| User | What they need from the system |
| --- | --- |
| Equity research analyst | Fast model updates on results day, variance against own estimates, earnings call digest, draft note, Q&A over filings, and quick model builds when initiating coverage. |
| Investment banking analyst | Refreshed comps and precedents, company profile slides, pitch page numbers kept current, trigger alerts (fundraises, stake sales), quick models for new names. |
| Reviewer (associate, PM) | Traceability: every number linked to its XBRL tag or PDF page; an approval trail for every model change and assumption. |

### 1.3 Goals

- Every NSE-listed company available from day one; no per-company setup to see its numbers.

- Ticker in, model updated: no manual PDF handling for core financials.

- New coverage in minutes: a sourced model from the analyst's own template plus a draft initiation.

- Human in the loop: nothing is written to a model without an approved change set or approved assumptions.

- Grounded GenAI: generated text never contains a number that did not come from the database or the model.

- Traceability: each value carries its source (feed item, file hash, XBRL context or PDF page).

- One data foundation serving both research and banking workflows.

### 1.4 Non-goals (v0.0.1)

- No buy, sell or hold ratings or target prices in anything shared publicly (see section 23).

- No real-time trading data or order execution.

- No BSE-only companies in v1 (they are not in NSE's feeds; see section 4).

- No crawling of NSE or BSE internal web endpoints.

- The system never writes model formulas with AI; formulas come from templates the analyst controls.

# 2. Requirements

### 2.1 Functional requirements

| ID | Requirement | Phase |
| --- | --- | --- |
| F1 | Preload every NSE-listed company (symbol, name, ISIN, series, listing date, face value) and refresh weekly. | 1 |
| F2 | Search companies by symbol or name with autocomplete. | 1 |
| F3 | Poll NSE RSS feeds on a schedule and keep a permanent history of feed items. | 1 |
| F4 | Fetch and parse results XBRL for every company that files; store raw files once (hash dedupe). | 1 |
| F5 | Validate every filing with accounting identities and sanity rules; flag failures. | 1 |
| F6 | Backfill history on demand for a company, and in the background for the Nifty 500 first. | 1 |
| F7 | Maintain a watchlist that controls AI extraction, model updates, reports and alerts. | 1 |
| F8 | Read any workbook's structure: period axis, input versus formula cells, row labels, drivers, checks, dependencies. | 2 |
| F9 | Upload model templates by sector; suggest the mapping; confirm once per template; test-build before activation. | 2 |
| F10 | Build a new model from a template with sourced history, a Sources sheet and passing checks. | 2 |
| F11 | Propose first-pass assumptions with rationale and citations; analyst accepts or edits each. | 2 |
| F12 | Discover existing models in watched folders or the open workbook; identify the company; link once. | 2 to 5 |
| F13 | Build a change set for a linked model from new results: writes, dependents, roll-forwards, assumption suggestions. | 2 |
| F14 | Apply approved changes, recalculate and save a new version; never overwrite the original. | 2 |
| F15 | Extract sector KPIs and narrative from presentations, annual reports and transcripts with page references. | 3 |
| F16 | Generate a results flash, variance bridge, call digest, red flags, draft note and slides. | 4 |
| F17 | Generate a draft initiation report from the built model and sourced research. | 4 |
| F18 | Answer questions over a company's filings with page citations. | 4 |
| F19 | Refresh comps tables, company profile slides and tagged pitch pages. | 5 |
| F20 | Alert the analyst when a watchlist company files results or a red-flag event appears. | 5 |

### 2.2 Non-functional requirements

| Area | Target |
| --- | --- |
| Accuracy | 100% match on mapped XBRL elements against the source file; 95% or better precision on AI-extracted KPIs in the golden set; every AI value carries a page reference. |
| Recognition | Template and model mapping suggestions correct for 90% or more of rows before user review; zero silent writes to unconfirmed rows. |
| Latency | Newest filing detected within 15 minutes of publication; change set in under 2 minutes for a cached filing; new model build in under 5 minutes when history is cached. |
| Traceability | Any value the system writes can be traced to feed item, file hash and XBRL context or PDF page. |
| Reliability | Idempotent jobs; re-running ingestion never duplicates facts; failed jobs retry with backoff. |
| Cost | No AI cost for the all-company numbers layer; AI limited to selected pages for watchlist or on-demand work; token use logged per call. |
| Security | Secrets only in environment variables; uploaded templates and models stay on the user's machine or private storage; macros never executed. |
| Portability | Server stack runs with one docker compose up; the Excel bridge runs on the analyst's machine. |

# 3. Data sources and access

Verified while scoping on 11 and 12 October 2026. These findings drive the main design choice: core numbers come from NSE's published RSS feeds and XBRL files, not from scraping or paid feeds.

### 3.1 Findings

- No free, official developer API exists for Indian company filings. NSE has no public developer API.

- NSE terms of use prohibit "systematic or automated data collection" and "scraping, data mining, data extraction and data harvesting" (clause 9), and bar copying or redistributing content without written permission (clause 8).

- NSE publishes official RSS feeds at nsearchives.nseindia.com/content/RSS/, including Financial_Results.xml, Online_announcements.xml, Board_Meetings.xml, Corporate_action.xml, Insider_Trading.xml, Related_Party_Trans.xml, Voting_Results.xml and brsr.xml. Channel TTL is 5 minutes; each feed is a rolling window of recent items.

- The Financial Results feed links directly to XBRL instance files. A sampled file used the BSE Ind-AS taxonomy (prefix in-bse-fin) and contained the P&L for the quarter and the year to date, balance sheet instants and the full cash flow statement, with values in full INR.

- The Announcements feed links to PDFs (presentations, orders, management changes) with company, subject and summary.

- NSE publishes its equity list as a CSV (EQUITY_L.csv) with columns SYMBOL, NAME OF COMPANY, SERIES, DATE OF LISTING, PAID UP VALUE, MARKET LOT, ISIN NUMBER, FACE VALUE. It has no sector or industry column. SME companies are listed separately.

- BSE sells corporate data feeds: Corporate Announcements INR 5 to 9 lakh a year, Financial Results INR 3 to 5 lakh, Annual Report EOD INR 75,000, bhavcopy INR 35,000 for individual use (prices exclude taxes). No free RSS equivalent was found.

- Zerodha Kite Connect costs INR 2,000 a month and, since 8 February 2025, includes historical data (up to 10 years of intraday) and live WebSocket quotes.

- Screener.in has no API; premium users can export screen results as CSV. EODHD lists fundamentals for NSE tickers on paid plans; depth of Indian history not verified.

- SEBI LODR requires listed companies to post earnings call transcripts on their website and submit them to the exchanges within five working days; audio within 24 hours.

- NSE's main website was geo-blocked from the cloud region used for testing; the RSS and archive hosts were reachable.

- Claude API PDF support: 32 MB per request, up to 600 pages (100 when the context window is under 1M tokens), roughly 1,500 to 3,000 text tokens per page plus image tokens; Files API and batch processing available.

### 3.2 Source matrix

| Need | Chosen source | Alternative | Notes |
| --- | --- | --- | --- |
| Company universe | NSE EQUITY_L.csv (plus SME list), weekly | BSE scrip master (paid) | No sector column; classification needs a separate source |
| Results numbers | NSE Financial_Results RSS to XBRL | BSE results feed (paid) | Structured; no AI needed for core statements |
| Presentations, transcripts, annual reports | NSE Online_announcements RSS to PDF; company IR pages | BSE announcements feed (paid) | AI extraction on selected pages |
| Results calendar and events | Board_Meetings, Corporate_action, Insider_Trading, Related_Party_Trans RSS | None free | Alerts and red flags |
| Historical backfill | Manual downloads and company IR pages; on demand and Nifty 500 first | Licensed data | Feeds only show recent items |
| Prices and market cap | Kite Connect | Upstox or SmartAPI; NSE bhavcopy (manual) | Needed for comps and multiples |
| Embeddings for search | Hosted embedding API or local open-source model |  | Anthropic does not offer an embeddings model |

Design rule: poll published RSS feeds at their stated refresh interval and fetch the files they link to. Never call NSE's internal JSON endpoints or crawl exchange pages. Obtain written confirmation from NSE (nsewebmaster@nse.co.in) or license a feed before any public or commercial release.

# 4. Company universe and coverage levels

Version 0.0.0 required each company to be added before anything happened. That was wrong: knowing a company exists and covering it deeply are different things. 0.0.1 separates them into three levels.

| Level | What happens | Cost and trigger |
| --- | --- | --- |
| 1. Universe | Every NSE-listed company preloaded from EQUITY_L.csv and the SME list; new listings and delistings picked up weekly. | Free; automatic |
| 2. Numbers for everyone | Every results XBRL in the feed is parsed and validated, for every company that files. History accumulates from go-live. | Local parsing only; automatic |
| 3. Deep coverage | AI extraction of presentations and transcripts, model updates, Coverage Builder, reports, alerts. | AI and compute cost; watchlist or one-click Analyse on any company |

### 4.1 History

- Feeds only carry recent items, so automatic history starts at go-live.

- On demand: the first time a company is analysed in depth, the system backfills 8 to 12 quarters and 3 to 5 years from the company's IR site or files placed in the import folder.

- Background: Nifty 500 constituents are backfilled gradually so the most-used companies have history before anyone asks.

### 4.2 Sector classification

The equity list has no sector column. Sector is needed to pick templates and peers. Options: index constituent files, the company's own disclosures, or a manually curated mapping for the Nifty 500 to start; the results taxonomy (banking versus Ind-AS) is confirmed from the first parsed filing.

### 4.3 Limit

BSE-only companies (not listed on NSE) are not in NSE's feeds and BSE does not publish a free RSS equivalent. v1 covers every NSE-listed company, including dual-listed ones; BSE-only coverage would need a licensed BSE feed.

# 5. System architecture

Six layers read left to right: sources, ingestion, processing, core data, engines and interfaces. The Claude API is an external service used by the document pipeline and the engines.

Figure 1. Components and data flow (v0.0.1). Solid lines carry data, dashed lines are control or return paths, amber lines are the analyst approval path, dotted blue lines are Claude API calls. Amber-bordered engines are the two that write to Excel.

### 5.1 Layers and components

| Layer | Component | Responsibility |
| --- | --- | --- |
| Sources | NSE RSS feeds | Financial results (XBRL), announcements (PDF), board meetings and event feeds. |
| Sources | NSE equity list | Every listed company, refreshed weekly. |
| Sources | Company IR pages | Fallback for missing documents and historical backfill. |
| Sources | Kite Connect | Prices and quotes. |
| Ingestion | Scheduler | Triggers feed polling every 5 to 15 minutes and nightly or weekly jobs. |
| Ingestion | Feed Watcher | Fetches feeds for all companies, dedupes items, stores them permanently, links items to companies. |
| Ingestion | Filing Fetcher | Downloads each linked file once, hashes it, stores it in MinIO. |
| Ingestion | Universe Loader | Loads and refreshes the company universe; assigns sector and results taxonomy. |
| Ingestion | Price Fetcher | Pulls price history and quotes. |
| Processing | Raw Filing Store | Immutable object storage keyed by hash. |
| Processing | XBRL Parser | Turns every filer's XBRL into normalised facts; no AI. |
| Processing | Document Pipeline | For watchlist or on-demand companies: reads PDFs locally, classifies pages, sends selected pages to Claude, stores KPIs and text chunks. |
| Processing | Validation | Accounting identities, period checks, swing flags, AI versus XBRL conflicts. |
| Core data | PostgreSQL + pgvector | Companies, watchlist, filings, facts, KPIs, documents, prices, templates, models, versions, assumptions, change sets. |
| Engines | Model Sync Engine | Uses the workbook understanding engine to update linked models: mapping, write plan, dependency scan, roll-forward, change sets, versioned saves. |
| Engines | Analysis + GenAI Engine | Results flash, variance bridge, call digest, red flags, initiation draft, Q&A with citations. |
| Engines | Coverage Builder | Builds new models from sector templates with sourced history and proposed assumptions. |
| Engines | IB Output Engine | Comps, company profile slide, tagged pitch page refresh. |
| Interfaces | Excel | Bridge that finds and links models (xlwings now; Office.js add-in later). |
| Interfaces | Web App | Search, company pages, review queue, templates, reports, Q&A, comps. |
| Interfaces | Word and PowerPoint | Notes, initiation drafts, slides. |
| Interfaces | Alerts | Email or Telegram for watchlist events. |

# 6. Workflows

## 6.1 Quarterly update (existing model)

Figure 2. Quarterly update. Steps 6 and 7 form the approval gate.

- Search ticker in the web app or Excel; the company is already in the universe.

- Newest filing? The database returns the latest results filing for that company (collected automatically for every filer).

- Fetch if missing: if the file was not yet fetched, it is downloaded, parsed and validated.

- Validated facts are stored with source references.

- New-period facts plus the linked model go to Model Sync. The model is located by discovery (section 13).

- Change set: proposed writes, dependent-cell counts, roll-forwards and suggested assumption changes.

- Approve or edit each item; nothing is written before this.

- Apply: write, recalculate, save a new version; compute actuals versus estimates.

- Outputs: flash, draft note, slides, with citations.

## 6.2 Start coverage (no model yet)

Figure 3. Start coverage with the Coverage Builder. Steps 6 and 7 form the approval gate.

- Start coverage on any company and pick a template (the analyst's upload for that sector, or a built-in one).

- Build request goes to the Coverage Builder.

- History and KPIs are pulled from the database; anything missing is backfilled and run through the document pipeline.

- Sourced actuals return with references.

- Propose drivers: the GenAI engine suggests first-pass assumptions from history and management guidance.

- Assumptions with citations are shown to the analyst.

- Accept or edit each assumption.

- Tagged model is written to Excel; checks must pass.

- Initiation draft, comps and slides are generated. From the next results the quarterly update flow takes over.

## 6.3 Template onboarding

- Upload a workbook (blank template or a model for another company) and tag it with sectors.

- The workbook understanding engine reads its structure and suggests a mapping with confidence scores.

- The analyst confirms or fixes the mapping once for the template.

- A test build with one real company recalculates the template and reports checks, blank rows, unmapped facts and broken formulas.

- On acceptance the template becomes available to the Coverage Builder, with versioning.

## 6.4 Exceptions

| Situation | Handling |
| --- | --- |
| Filing not in the feed (old or missed) | IR-page fallback or import folder. |
| Restated or refiled period | Both versions kept; newest marked latest; difference shown. |
| Validation failure | Filing flagged; automatic changes blocked; report explains the rule. |
| Low-confidence AI value | Flagged in the change set with the source page side by side. |
| Model edited by the analyst since last sync | Fingerprint mismatch detected; structure and dependencies rescanned before planning. |
| Template row the company does not report | Left blank and flagged. |
| Company reports an item the template lacks | Listed as unmapped; analyst chooses a target row or skips. |
| Model or template contains macros | Kept, never executed. |

# 7. Inputs and outputs

### 7.1 Inputs from the analyst

| Input | How it is supplied | Used for |
| --- | --- | --- |
| Company | Search box (web app or Excel) | Everything; the company already exists in the universe |
| Watchlist | Add or remove in the web app | Deep coverage, alerts, background work |
| Existing models | Watched folders or the open workbook; confirmed once | Quarterly updates |
| Templates by sector | Upload in the web app | Coverage Builder |
| Mapping confirmation | Once per template or model | Where each number goes |
| Own estimates | Already in the model's estimate columns | Actual versus estimate; assumption suggestions |
| Approvals | Accept, edit or skip per item | Every write and every assumption |
| Peer lists, alert settings | Web app settings | Comps; notifications |

### 7.2 Inputs collected automatically

| Input | Source and method | Lands in |
| --- | --- | --- |
| Company universe | EQUITY_L.csv and SME list, weekly | companies |
| Results numbers (all filers) | Financial_Results RSS to XBRL; polled every 5 minutes | filings, facts |
| Presentations, annual reports, transcripts | Online_announcements RSS to PDF; IR pages fallback | filings, documents, chunks, kpis |
| Events | Board meeting, corporate action, insider, related party feeds | feed_items, alerts |
| Prices | Kite Connect | prices |
| History | On-demand and background backfill | Same tables |

### 7.3 Outputs

| Output | Format | Delivered to | Produced by |
| --- | --- | --- | --- |
| Change set | Review screen; JSON | Web app or Excel pane | Model Sync |
| Updated model version | .xlsx | Analyst's folder or storage | Model Sync |
| New model from template | .xlsx with Sources and Checks sheets | Analyst's folder | Coverage Builder |
| Proposed assumptions | Review list with citations | Web app | Coverage Builder and GenAI |
| Results flash | 1 page | Web app; export | GenAI |
| Variance bridge | Table and text | Web app; note | GenAI |
| Call digest | Text with page references | Web app | GenAI |
| Red flags | List with sources | Web app and alerts | GenAI and feeds |
| Draft earnings note | .docx | Download | GenAI |
| Draft initiation report | .docx | Download | GenAI |
| Slides | .pptx | Download | GenAI |
| Q&A answers | Text with citations | Web app | GenAI |
| Comps table | .xlsx | Download | IB Output |
| Company profile slide | .pptx | Download | IB Output |
| Refreshed pitch pages | .pptx and change log | Download | IB Output |
| Alerts | Email or Telegram | Phone or inbox | Feed watcher |
| Validation and template test reports | Pass or fail per rule | Web app | Validation; template onboarding |

# 8. Data model (PostgreSQL)

PostgreSQL with pgvector is the single source of truth. Raw files live in MinIO; Redis holds the job queue only. Monetary values use NUMERIC. Full DDL in Appendix A.

### 8.1 Why PostgreSQL

- Relational integrity across companies, filings, facts, templates, models, assumptions and change sets.

- Exact arithmetic with NUMERIC; proper DATE columns for periods.

- JSONB for irregular payloads (XBRL dimensions, AI output, workbook structure maps).

- pgvector for filing search and Q&A without a separate vector database.

- Full audit trail of every write and every approved assumption.

- Standard tooling: SQLAlchemy, Alembic, one container.

### 8.2 Tables

| Table | Purpose and key columns |
| --- | --- |
| companies | Whole NSE universe: nse_symbol, isin, name, series, listing_date, face_value, sector, industry, results_taxonomy, is_sme, is_active, source, refreshed_at. |
| watchlist | user_id, company_id, added_at, settings (alerts, auto-analyse). Replaces is_tracked. |
| feed_items | Every RSS item: feed, item_key, title, link, description, pub_date, company_id, processed_at. |
| filings | company_id, kind, period_start, period_end, period_type, consolidated, audited, source_url, file_sha256, storage_key, filed_at, status, meta. |
| facts | Normalised XBRL facts: element, period, instant flag, consolidated, value NUMERIC, unit, context, dimensions, is_latest. |
| kpis | AI or table-extracted metrics with page, quote, confidence, method, verified. |
| documents, chunks | PDF metadata; text chunks with embeddings and full-text search. |
| prices | Daily OHLC and market cap. |
| templates | owner, name, sectors, version, storage_key, structure (JSONB), mapping (JSONB), driver_cells, check_cells, status (draft, tested, active). |
| template_tests | template_id, company_id, result, issues (JSONB), created_at. |
| models | company_id, template_id (null for user-built models), name, doc_tag (hidden workbook tag), file_path, fingerprint, last_seen, structure, mapping, origin (discovered, built). |
| model_builds | model_id, template_id, history range, status, created_at. |
| assumptions | model_id, driver, proposed_value, rationale, citations, decision, final_value. |
| model_versions | Every saved workbook version with parent version, storage key, author, time. |
| change_sets, change_items | Proposed changes per sync with decision per item. |
| reports, initiation_reports | Generated outputs with citations and prompt hash. |
| llm_calls, alerts | Token and cost tracking; sent notifications. |

### 8.3 Indexes and constraints

- companies: unique nse_symbol and isin; trigram index on name for search.

- facts: (company_id, element, period_end) partial index where is_latest.

- filings: (company_id, period_end DESC); unique file_sha256.

- models: unique doc_tag.

- chunks: HNSW on embedding; GIN on full-text column.

- Restatements insert new facts and flip is_latest; nothing is deleted.

# 9. Ingestion layer

### 9.1 Universe loader

- Downloads EQUITY_L.csv and the SME list weekly; upserts by ISIN; marks companies missing from the list as inactive.

- Assigns sector from the chosen classification source; sets results_taxonomy and confirms it from the first parsed filing.

### 9.2 Feed polling

- Feeds: Financial_Results, Online_announcements, Board_Meetings, Corporate_action, Insider_Trading, Related_Party_Trans, Sast_ReasonForEncumbrance.

- Interval: 5 minutes (published TTL) for results and announcements; 15 to 60 minutes for event feeds.

- Conditional requests where supported, descriptive User-Agent, timeouts, exponential backoff.

- Item key = SHA-256 of link plus pubDate; upsert on (feed, item_key).

- Company linking by normalised name, then symbol or ISIN when present; unmatched items queued for review.

- Results XBRL is fetched and parsed for every company. Announcement PDFs are fetched for every company (cheap) but only processed by the document pipeline for watchlist or on-demand companies.

### 9.3 Fetching and storage

- Each file downloaded once; SHA-256 computed; stored at kind/yyyy/mm/sha256.ext.

- Same hash: skip. Same period with a different hash: revised or restated filing.

- Rate limited (default 1 request per second) with retries.

### 9.4 Backfill

- On demand when a company is first analysed in depth: 8 to 12 quarters and 3 to 5 years.

- Background queue for Nifty 500 constituents, lowest priority.

- Files from IR sites or the import folder go through the same parser and validation path; AI extraction for backfills uses the Batch API.

# 10. XBRL parsing and validation

### 10.1 Parsing

- Arelle for full taxonomy support; lxml for fast extraction from plain instance files.

- Contexts resolved from actual start and end dates (duration for quarter and year to date; instant for balance sheet), never from context names.

- Values stored in full INR; display transforms (for example INR crore) live in mappings.

- Consolidated and standalone stored separately; mappings choose the basis.

- Dimensions stored in JSONB and hashed into the uniqueness key.

- Element names form a fixed vocabulary, so mapping to models is configuration, not AI.

### 10.2 Validation rules

| ID | Rule | On failure |
| --- | --- | --- |
| V1 | Revenue from operations plus other income equals total income. | Flag; block auto-apply |
| V2 | Profit before tax equals total income less total expenses, adjusted for exceptional items. | Flag; block auto-apply |
| V3 | Profit after tax equals profit before tax less tax. | Flag |
| V4 | Total assets equal equity plus liabilities for each instant. | Flag; block auto-apply |
| V5 | Quarter equals year to date less prior year to date where both exist. | Flag |
| V6 | Context dates agree with the declared reporting period. | Use declared period; warn |
| V7 | Quarter-on-quarter change above 50% in revenue or profit. | Highlight |
| V8 | Filed more than 180 days after period end. | Label late |
| V9 | Same period refiled with different values. | Keep both; mark latest; show diff |
| V10 | AI value conflicts with XBRL for the same item. | XBRL wins; AI value flagged |

# 11. Document pipeline

XBRL covers statutory statements but not sector KPIs or management commentary. Those come from presentations, annual reports and transcripts, processed for watchlist or on-demand companies. The user never selects pages.

- Local read of every page with PyMuPDF; Tesseract for scanned pages.

- Page classification by keyword patterns, table density and position; ambiguous pages may go to a smaller Claude model as text.

- Selection of the top pages per category (typically 10 to 25 of a 300-page annual report).

- Extraction by Claude against a JSON schema; each value with page, quote and confidence.

- Chunking and embedding for search and Q&A.

- Validation of units, periods and conflicts with XBRL.

{

"company": "MUTHOOTFIN",

"period_end": "2026-06-30",

"kpis": [{"name": "gold_loan_aum", "value": 0, "unit": "INR crore",

"page": 7, "quote": "...", "confidence": 0.0}],

"guidance": [{"topic": "...", "statement": "...", "page": 0}],

"red_flags": [{"type": "...", "detail": "...", "page": 0}]

}

Zeros are schema placeholders. Sector KPI lists are defined per sector (banks, NBFCs, consumer, industrials, IT services). Transcripts get speaker-aware parsing and outputs for guidance changes, analyst concerns and deflected topics, each with page references.

# 12. Workbook understanding engine

One engine reads any workbook. Model discovery, template onboarding, the Coverage Builder and quarterly updates all depend on it, which keeps the codebase small and makes it the technical core of the system.

| Capability | Method |
| --- | --- |
| Period axis | Find header rows with period patterns (Q2FY27, 2QFY27, Sep-26, FY27E, dates); detect an A/E row; infer the last actual column. |
| Inputs versus formulas | Cell types from the file; colour convention (blue inputs, black formulas, green links) as a secondary signal. |
| Row labels to standard fields | Synonym dictionary first ("Net sales", "Revenue from operations", "Income from operations"); AI for ambiguous labels; confidence score per row. |
| Drivers | Input cells on assumption sheets referenced by forecast formulas. |
| Checks | Cells comparing totals (assets versus liabilities, cash flow versus cash) or labelled checks. |
| Dependencies | Formula graph across sheets (formulas or pycel library); dependents of every input; INDIRECT and OFFSET reported as unknown impact. |
| Hygiene | External links, macros, hardcodes inside formula areas, inconsistent formulas across a row. |
| Fingerprint | Hash of structure and values to detect edits made outside the system. |

Output is a structure map (JSONB) stored with the template or model, plus a suggested mapping the user confirms.

# 13. Model discovery and recognition

### 13.1 Finding models

- The Excel bridge watches folders the user chooses (for example ~/Models or a OneDrive folder) and indexes .xlsx and .xlsm files.

- If a workbook is open in Excel, the bridge attaches to the live workbook rather than the file on disk.

- Later: cloud files on OneDrive or SharePoint through Microsoft Graph.

### 13.2 Identifying the company

- Hidden tag: after the first link, the system writes the company symbol and a model ID into the workbook's custom document properties. Renames and moves keep working.

- File name: matched against the universe ("Muthoot_Model_FY27.xlsx" to MUTHOOTFIN).

- Contents: company name, ISIN or symbol on a cover sheet or headers.

For a new file the system suggests the match ("This looks like your MUTHOOTFIN model. Link it?") and the user confirms once.

### 13.3 Staying in step

- Before planning a change set, the current fingerprint and modified time are compared with the last seen version; any difference triggers a rescan.

- Save options: new versioned copy (default) or in place with automatic backup.

- With the Office.js add-in the task pane works on the open workbook directly and reads its tag, so no lookup is needed.

# 14. Template onboarding

### 14.1 Upload

- Upload a blank template or an existing model for another company; tag sectors, name and version.

- For an existing model, historical hardcoded inputs are identified and cleared while formulas are kept; uncertain cells are shown, not deleted.

### 14.2 Structure and mapping

- The workbook understanding engine reads periods, inputs, labels, drivers and checks.

- Suggested mapping with confidence per row; the user confirms once per template; reused for every company built from it.

### 14.3 Test build

The template is filled with one real company's history and recalculated. The report lists: checks passing or failing, template rows the company does not report, reported items with no template row, and broken formulas. Only after acceptance is the template active.

### 14.4 Requirements for uploaded templates

- Historical periods across columns with labels in one column.

- Forecast formulas reference the input area, not typed numbers.

- No external workbook links (flagged on upload).

- Macros are kept but never executed; INDIRECT and OFFSET allowed but flagged.

### 14.5 Versioning and sharing

- Each sector has a default template; per-company overrides allowed.

- Editing creates a new version; models keep the version they were built on.

- Templates can be personal or shared within a team. Built-in templates ship as a fallback.

# 15. Coverage Builder

### 15.1 Flow

- Pick a company from the universe and choose Start coverage; the sector's default template is preselected.

- Gather 8 to 12 quarters and 3 to 5 years from the database, backfilling what is missing; sector KPIs, segments, shareholding and business description from presentations and annual reports.

- Generate the workbook from the template: inputs filled, formulas untouched, each input cell commented with its source.

- Propose first-pass assumptions per driver from history (three-year averages and trends) and management guidance, each with rationale and citation; analyst accepts or edits.

- Recalculate (Excel or LibreOffice) and require the Checks sheet to pass.

- Write the hidden tag and confirmed mapping; save the model.

- Draft the initiation pack.

### 15.2 Built-in template structure

| Sheet | Contents |
| --- | --- |
| Cover / Index | Company, date, sheet map, hidden tag |
| Data | Historical actuals in blue with source comments |
| Drivers | Growth, margins, yields, costs, capex, working capital, payout |
| Model | Linked P&L, balance sheet and cash flow; balance via cash or debt |
| Sector KPIs | Template-specific metrics |
| Valuation | DCF and relative valuation; for banks and NBFCs, P/B versus ROE and residual income |
| Sensitivities | Cost of capital, terminal growth, key drivers |
| Checks | Balance sheet balances, cash flow ties, no stray hardcodes |
| Sources | Every input traced to document and page |

### 15.3 Initiation pack

- Draft initiation report (Word): investment summary, business and segments, industry backdrop, management and governance, financial analysis, forecasts, valuation, risks.

- Charts, comps table and company profile slide.

- Every number from the database or model with citations; industry context drafted from public sources with citations and marked for verification.

- Valuation is computed; rating and target price are left for the analyst (SEBI Research Analyst rules apply to publication).

### 15.4 Hand-off

The built model carries its tag and confirmed mapping, so the next results flow straight into the quarterly update with no setup.

# 16. Model Sync Engine

### 16.1 Write plan

- Writes only into input cells mapped to facts or KPIs; formula cells change only through explicit roll-forward items.

- Dependents of every written cell are listed from the dependency graph.

### 16.2 Roll-forward

- New period column marked E with formulas: propose actual values in input rows and switch the flag to A, keeping calculation rows.

- Propose extending the forecast horizon by copying the last forecast column one column right.

- List hardcoded estimates next to new actuals and period labels needing a shift.

### 16.3 Assumption suggestions

For each driver, actual versus estimate is compared and the GenAI engine suggests a revision with a grounded one-line rationale. Suggestions are change items like any other.

### 16.4 Change set and apply

- Items grouped by kind: actual_write, roll_forward, assumption_suggestion, label_shift; each with cell, old and new value or formula, rationale and source.

- Review in the web app or Excel pane; bulk accept per kind.

- Apply writes in one pass, recalculates, saves a new model_version; the original is never overwritten.

### 16.5 Excel integration options

| Option | How it works | Trade-offs |
| --- | --- | --- |
| xlwings (v1) | Local bridge drives desktop Excel on Windows or macOS. | Native recalc and formatting; needs Excel; runs outside Docker. |
| openpyxl + LibreOffice | Headless edits; LibreOffice recalculation. | No Excel needed; formatting edge cases. |
| Office.js add-in (later) | Task pane inside Excel (Windows, Mac, web). | Best experience; more front-end work. |

# 17. Analysis and GenAI Engine

| Output | Content |
| --- | --- |
| Results flash | Actuals versus last quarter, same quarter last year and estimates; key KPIs; three to five bullets. |
| Variance bridge | Changes split into price, volume, mix and cost effects where data allows. |
| Call digest | Guidance changes, analyst concerns, deflected topics, tone shift, with pages. |
| Red flags | Auditor qualifications, pledges, related party transactions, insider sales, late filings, restatements. |
| Draft note and slides | Word (three to five pages) and PowerPoint. |
| Initiation draft | Full initiation structure from the Coverage Builder's model. |
| Q&A | Answers over filings with citations. |

### 17.1 Tools exposed to the model

| Tool | Returns |
| --- | --- |
| get_facts(company, elements, periods) | Fact values with source references. |
| get_kpis(company, names, periods) | KPI values with pages and confidence. |
| get_model_values(model_id, ranges) | Values and estimates from the model. |
| search_filings(company, query, k) | Chunks with document and page references. |
| get_prices(company, from, to) | Prices and market cap. |
| calc(expression, inputs) | Deterministic arithmetic in Python. |

### 17.2 Grounding rules

- Only numbers returned by tools or computed by calc may appear in output.

- A post-check matches every number in the text to tool results; any unmatched number blocks the output.

- Each claim carries a citation; prompt caching for long system prompts; tokens logged in llm_calls.

# 18. IB Output Engine

- Comps: saved peer lists; EV/Sales, EV/EBITDA, P/E, P/B; EV = market cap + debt − cash from the latest balance sheet; trailing twelve months from quarterly facts; fiscal-year alignment; Excel export.

- Company profile slide: business summary, shareholding, key financials, valuation, price chart, recent events.

- Pitch page refresh: placeholders such as {{MUTHOOTFIN.pat_q}} replaced with current values plus a change log.

- Precedents (later): curated set from deal announcements with AI extraction flagged for review.

# 19. User interfaces

### 19.1 Web app

| Screen | Contents and actions |
| --- | --- |
| Search and universe | Autocomplete over every NSE company; open a company; add to watchlist. |
| Watchlist | Last filing, next board meeting, validation status, pending change sets. |
| Company page | Filings timeline, facts and KPIs by period and basis, price chart, red flags; Analyse and Start coverage buttons. |
| Change-set review | Grouped items with cell, old and new values, source and rationale, dependent-cell counts; accept, edit, skip, apply. |
| Assumption review | Proposed drivers with rationale and citations for new models; accept or edit. |
| Templates | Upload, sector tags, mapping confirmation, test-build report, versions. |
| Models | Discovered and built models, link status, versions. |
| Reports | Flash, digest, notes, initiation drafts; downloads. |
| Q&A | Chat over a company's filings with page links. |
| Comps builder | Peer lists, multiples table, export. |
| Settings | Watched folders, alert channels, API keys. |

Stack: React with TypeScript, TanStack Query, AG Grid Community for dense grids, ECharts or Recharts, PDF.js for the side-by-side source viewer.

### 19.2 Excel

- Phase 2: xlwings bridge (background service with a tray or terminal status) that discovers, links and writes models.

- Later: Office.js task pane showing the change set or assumptions beside the model; clicking an item highlights its cell.

### 19.3 Developer and operator interfaces

- CLI: analekh search, analekh watch, analekh refresh, analekh backfill, analekh template add, analekh build, analekh sync, analekh golden-test.

- Swagger at /docs for every endpoint.

- Internal Streamlit admin: feed health, failed jobs, validation failures, token spend.

# 20. API design

| Endpoint | Purpose |
| --- | --- |
| GET /companies/search?q= | Autocomplete over the universe. |
| GET /companies/{symbol} | Company record and coverage level. |
| POST /watchlist / DELETE /watchlist/{symbol} | Add or remove a company. |
| POST /companies/{symbol}/analyse | On-demand deep coverage (backfill, document pipeline). |
| POST /companies/{symbol}/refresh | Find newest filing; fetch and validate if missing. |
| GET /companies/{symbol}/filings ¦ facts ¦ kpis | Filings, facts and KPIs by period. |
| GET /jobs/{id} | Job status. |
| POST /templates | Upload a template with sectors. |
| POST /templates/{id}/mapping | Confirm or edit the suggested mapping. |
| POST /templates/{id}/test | Run a test build for a company. |
| POST /coverage | Start coverage: company and template; returns a model build. |
| GET /models/{id}/assumptions; POST decisions | Review proposed assumptions. |
| POST /models/discover; POST /models/{id}/link | Index watched folders; confirm a model to company link. |
| POST /models/{id}/sync | Build a change set for a filing. |
| GET /change-sets/{id}; POST decisions; POST apply | Review and apply. |
| POST /reports | Flash, note, slides, digest or initiation. |
| POST /qa | Question over filings with citations. |
| POST /comps | Comps for a peer list. |
| GET /alerts | Recent alerts. |

# 21. Technology stack

| Layer | Choice | Reason |
| --- | --- | --- |
| Language and environment | Python 3.12, uv | Finance, PDF and XBRL libraries; reproducible lockfile |
| API | FastAPI (uvicorn) | Typed, async, OpenAPI docs |
| Jobs and scheduling | Celery + Redis; Celery beat | Retries, rate limits, polling |
| Database | PostgreSQL + pgvector; SQLAlchemy; Alembic | See section 8 |
| Object storage | MinIO | Immutable raw files and generated outputs |
| XBRL | Arelle; lxml | Taxonomy support; fast parsing |
| PDF | PyMuPDF, pdfplumber, Camelot; Tesseract | Local text, tables, OCR |
| AI | Claude API (PDF input, tool use, structured output, Batch API, prompt caching) | Irregular tables, label matching, grounded writing |
| Embeddings | Hosted API or local sentence-transformers model | Search and Q&A |
| Excel | xlwings; openpyxl; formulas or pycel; LibreOffice for headless recalc | Live writes, structure reading, dependency graphs |
| Documents | python-docx, python-pptx, XlsxWriter | Notes, slides, workbooks |
| Market data | Kite Connect (pykiteconnect) | Official SDK |
| Front end | React (Vite), TypeScript | Review screens and dashboards |
| Quality | pytest, ruff, mypy, pre-commit | Tests, linting, typing |
| Source control and CI/CD | GitLab Ultimate (primary); GitHub (public mirror) | Integrated CI/CD, registry, environments and security scanning; public visibility via mirror |
| Container registry | GitLab container registry | Images built and scanned in the same pipeline |
| Deployment | Docker Compose | One command |

# 22. Packaging, deployment and setup

### 22.1 Services

| Service | Role |
| --- | --- |
| api | FastAPI application |
| worker | Celery workers: fetch, parse, extract, build, sync, report |
| beat | Scheduler for feeds, weekly universe refresh, nightly backfill |
| postgres | PostgreSQL with pgvector |
| redis | Queue broker |
| minio | Raw files and generated outputs |
| web | React build served by nginx |
| excel-bridge (host) | Runs on the analyst's machine; watches folders; drives Excel |

### 22.2 Requirements

- Docker Desktop with 8 GB RAM (4 vCPU, 20 GB disk to start; more as the all-company facts table grows).

- Python 3.12 and uv for development and the Excel bridge.

- Microsoft Excel desktop for the xlwings route; LibreOffice for headless recalculation.

- Anthropic API key; Kite Connect subscription (optional).

- Indian network or VM in an Indian region for NSE access.

- Optional: Tesseract; SMTP or Telegram bot token.

- Every library by language, with versions, and every system package: Appendix G.

### 22.3 Environment variables

DATABASE_URL=postgresql+psycopg://app:app@postgres:5432/analekh

REDIS_URL=redis://redis:6379/0

MINIO_ENDPOINT=minio:9000

MINIO_ACCESS_KEY=...

MINIO_SECRET_KEY=...

ANTHROPIC_API_KEY=...

EMBEDDINGS_PROVIDER=local

KITE_API_KEY=...

KITE_API_SECRET=...

FEED_POLL_SECONDS=300

UNIVERSE_REFRESH_CRON=0 6 * * 1

BACKFILL_PRIORITY=NIFTY500

USER_AGENT=Analekh/0.1 (contact: kaushal.attal356@nmims.in)

# Excel bridge (host)

ANALEKH_API=http://localhost:8000

WATCH_FOLDERS=~/Models;~/OneDrive/Models

SAVE_MODE=versioned

### 22.4 Setup

- Clone the repository from GitLab; copy .env.example to .env and fill in keys.

- docker compose up -d.

- Run migrations (alembic upgrade head).

- Load the universe (analekh universe load); feeds start on the next scheduler tick.

- Upload sector templates or use the built-in ones.

- On the analyst machine: uv sync, then start the Excel bridge with watched folders configured.

- Search a company: Start coverage, or link an existing model and sync.

### 22.5 Source control, CI/CD and mirroring

GitLab (Ultimate tier) is the single source of truth. All work happens in merge requests on GitLab. GitHub hosts a read-only public mirror for visibility; it never receives direct pushes from developers.

| Area | Configuration |
| --- | --- |
| Branching | Protected main; feature branches; merge requests only; pipeline must succeed; squash on merge; source branch deleted after merge. |
| Pipeline stages | lint, test, build, scan, deploy-staging, dast, release, mirror (Appendix F). |
| Quality gates | ruff, ruff format check, mypy, pytest with coverage and JUnit report; golden-set accuracy on a schedule and on demand. |
| Security scanning | GitLab templates for SAST, secret detection, dependency scanning, container scanning (on the built image) and DAST (against staging). |
| Security policies | Merge request approval policy blocks new critical or high vulnerabilities and detected secrets unless explicitly approved; scan execution policy guarantees scanners run on every pipeline. |
| Registry | Images pushed to the GitLab container registry, tagged by commit SHA and release tag. |
| Environments | staging deploys automatically from main; production deploys from release tags with manual approval; deployment history per environment. |
| Runner | Self-hosted GitLab Runner on a VM in an Indian region (tag: india) for deployments and live smoke tests; GitLab-hosted runners for lint, test, build and scans. |
| Secrets | Protected and masked CI/CD variables scoped per environment: GITHUB_MIRROR_TOKEN, GITHUB_MIRROR_USER, GITHUB_MIRROR_REPO, deployment SSH key, runtime keys. |
| Mirror to GitHub | A pipeline job runs after a green pipeline on main and on release tags, and pushes the commit (fast-forward only, no force) and tags to GitHub using a fine-grained token limited to that one repository with contents read and write. A resource group prevents concurrent mirror pushes. A pipeline job is used instead of GitLab's built-in push mirroring so that only green builds reach the public repository. |
| GitHub repository settings | Public; description, topics and README point contributors to GitLab; Actions, Issues, Wiki and Projects disabled; ruleset on main blocks force pushes and deletion; optional CodeQL as an independent second scanner. |

### 22.6 Distribution

- Public GitHub mirror with sample models and templates built on public companies, a demo video and the diagrams; GitLab remains the working repository.

- No raw exchange files, user models or keys committed; secret detection and pre-commit hooks enforce this before code leaves a developer's machine.

# 23. Security, compliance and data rights

- Exchange data: only published RSS feeds at their stated interval and the files they link to; no internal endpoints; no redistribution of raw data; written confirmation or a licensed feed before public or commercial release.

- Research regulation: publishing buy or sell recommendations in India generally requires SEBI Research Analyst registration; NISM Series XV alone is not registration. Shared outputs carry no ratings or target prices.

- User files: models and templates stay on the user's machine or private storage; only structure maps and confirmed mappings are stored centrally; macros are never executed.

- Secrets: environment variables only; never logged.

- AI data handling: only public filings and the user's own workbook labels are sent to the Claude API; no client or employer data in the public build.

- Audit: every model change, assumption and report stored with sources and approver.

- Code and supply chain: GitLab SAST, secret detection, dependency, container and DAST scanning with merge request approval policies; pre-commit secret scanning locally; the GitHub mirror token is scoped to one repository and rotated every 90 days.

# 24. Testing and quality

| Test | Approach and target |
| --- | --- |
| Golden set | 20 filings across sectors including banks and NBFCs with hand-checked values. |
| XBRL parsing | 100% exact match on mapped elements. |
| KPI extraction | 95% or better precision with correct pages. |
| Workbook understanding | 20 real-world models and templates with hand-labelled structure; mapping suggestion accuracy 90% or more. |
| Template test builds | Checks pass for each built-in template on five companies per sector. |
| Coverage Builder | Built models balance; every input has a Sources entry. |
| Model sync | Fixture workbooks with expected change sets and recalculated outputs. |
| Grounding | Every number in generated text matches a tool result. |
| Universe and feeds | Recorded feed samples; universe diff tests for listings and delistings. |
| CI | GitLab CI on every merge request: ruff, mypy, pytest, security scanners; golden-set accuracy on schedule and per release. |

# 25. Cost model

| Item | Estimate |
| --- | --- |
| Universe and all-company facts | No AI cost; local parsing; modest storage growth each results season. |
| Kite Connect | INR 2,000 a month (optional). |
| Presentation extraction | About 5 to 15 selected pages per filing, watchlist or on demand only. |
| Annual report extraction | About 10 to 25 selected pages instead of 300. |
| Label mapping | AI only for ambiguous labels; once per template or model. |
| Reports and initiations | Per company per quarter or per initiation; cached system prompts. |
| Backfill | Batch API at a lower price. |

Check current Claude API pricing before budgeting; real cost per company is measured from llm_calls from the first spike.

# 26. Build plan

| Phase | Scope | Exit criteria |
| --- | --- | --- |
| 0. Spike (2 to 3 days) | Load the universe; poll two feeds; parse XBRL for 10 tickers including a bank and an NBFC; one price pull. | Data path proven; taxonomy differences documented |
| 1. Data layer (1 to 2 weeks) | Universe loader, watcher, fetcher, parser, validation, schema, watchlist, on-demand and Nifty 500 backfill, search. | Every NSE filer's results in the database |
| 2. Builder and sync (2 to 3 weeks) | Workbook understanding engine, template onboarding, Coverage Builder for two templates (NBFC and manufacturing or consumer), Model Sync on built models, review screens, xlwings bridge. | Start coverage then quarterly update works end to end |
| 3. Document AI (2 weeks) | Page classifier, KPI extraction for three sectors, transcript digest, embeddings. | KPI precision target met |
| 4. GenAI outputs (1 to 2 weeks) | Flash, variance bridge, red flags, note and slides, initiation draft, Q&A, grounding check. | Grounded outputs on 10 companies |
| 5. Discovery, IB outputs, polish (2 weeks) | Discovery and linking of existing user models, comps, profile slide, pitch refresh, alerts, Office.js pane, demo video. | Demo-ready public repository |

Phase 0 is time-boxed to two to three days and decides whether the full build proceeds. December-quarter results, filed from late January, provide a live test window for Phases 1 and 2.

# 27. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| NSE changes feeds or objects to polling | Polite polling; source adapters; IR fallback; written confirmation or licence before release. |
| XBRL varies by sector | results_taxonomy per company; sector mappings; golden set per taxonomy. |
| Context or period errors | Rules V5, V6, V8; declared period wins. |
| AI extraction errors | Pages and quotes on every value; thresholds; XBRL wins; approval before writes. |
| Templates and models vary widely | Shared understanding engine; confidence scores; confirm once; test builds; built-in fallbacks. |
| Wrong model linked to a company | Hidden tag after confirmation; user confirmation for every new link. |
| Sector classification gaps | Curated Nifty 500 mapping first; user override per company. |
| Excel dependency | Headless openpyxl and LibreOffice path; Office.js later. |
| Geo-restriction | Indian network or VM. |
| Regulatory exposure when sharing outputs | No ratings or targets in shared outputs. |
| Scope creep | Phase gates with exit criteria; each phase ends with a working demo. |
| Mirror diverges or leaks | GitHub main accepts only fast-forward pushes from the mirror job; mirror runs only after a green pipeline; secret detection and push protection run before anything leaves GitLab. |

# 28. Open questions

- Do bank and NBFC results XBRL files use a different element set, and how stable are tags across companies?

- Can annual statements be downloaded cleanly from NSE's annual report XBRL section for backfill?

- Is there a public shareholding pattern feed, or must shareholding come from filings?

- Which sector classification source to use beyond a curated Nifty 500 list?

- Do transcripts appear in the announcements feed with a consistent subject line?

- xlwings or Office.js first for the demo machine?

- Hosted or local embeddings?

- Would NSE confirm in writing that polling its RSS feeds for a personal or open-source tool is acceptable?

# 29. Appendices

## Appendix A. Core DDL (PostgreSQL)

CREATE EXTENSION IF NOT EXISTS vector;

CREATE EXTENSION IF NOT EXISTS pg_trgm;

CREATE TABLE companies (

id BIGSERIAL PRIMARY KEY,

nse_symbol TEXT UNIQUE NOT NULL,

isin CHAR(12) UNIQUE,

name TEXT NOT NULL,

series TEXT, listing_date DATE, face_value NUMERIC(12,2),

sector TEXT, industry TEXT,

results_taxonomy TEXT CHECK (results_taxonomy IN ('indas','banking','nbfc','insurance')),

is_sme BOOLEAN NOT NULL DEFAULT FALSE,

is_active BOOLEAN NOT NULL DEFAULT TRUE,

source TEXT NOT NULL DEFAULT 'nse_equity_list',

refreshed_at TIMESTAMPTZ

);

CREATE INDEX ON companies USING gin (name gin_trgm_ops);

CREATE TABLE watchlist (

user_id TEXT NOT NULL,

company_id BIGINT NOT NULL REFERENCES companies(id),

added_at TIMESTAMPTZ DEFAULT now(),

settings JSONB NOT NULL DEFAULT '{}',

PRIMARY KEY (user_id, company_id)

);

CREATE TABLE feed_items (

id BIGSERIAL PRIMARY KEY,

feed TEXT NOT NULL, item_key CHAR(64) NOT NULL,

title TEXT, link TEXT, description TEXT, pub_date TIMESTAMPTZ,

company_id BIGINT REFERENCES companies(id), processed_at TIMESTAMPTZ,

UNIQUE (feed, item_key)

);

CREATE TABLE filings (

id BIGSERIAL PRIMARY KEY,

company_id BIGINT NOT NULL REFERENCES companies(id),

feed_item_id BIGINT REFERENCES feed_items(id),

kind TEXT NOT NULL,

period_start DATE, period_end DATE, period_type TEXT,

consolidated BOOLEAN, audited BOOLEAN,

source_url TEXT,

file_sha256 CHAR(64) UNIQUE NOT NULL,

storage_key TEXT NOT NULL,

filed_at TIMESTAMPTZ,

status TEXT NOT NULL DEFAULT 'fetched',

meta JSONB NOT NULL DEFAULT '{}'

);

CREATE INDEX ON filings (company_id, period_end DESC);

CREATE TABLE facts (

id BIGSERIAL PRIMARY KEY,

filing_id BIGINT NOT NULL REFERENCES filings(id),

company_id BIGINT NOT NULL REFERENCES companies(id),

element TEXT NOT NULL,

period_start DATE, period_end DATE NOT NULL,

is_instant BOOLEAN NOT NULL, consolidated BOOLEAN NOT NULL,

value NUMERIC(24,4), unit TEXT, decimals INT, context_ref TEXT,

dimensions JSONB NOT NULL DEFAULT '{}', dims_hash CHAR(64) NOT NULL,

is_latest BOOLEAN NOT NULL DEFAULT TRUE,

UNIQUE (filing_id, element, period_start, period_end, consolidated, dims_hash)

);

CREATE INDEX ON facts (company_id, element, period_end) WHERE is_latest;

CREATE TABLE kpis (

id BIGSERIAL PRIMARY KEY,

filing_id BIGINT NOT NULL REFERENCES filings(id),

company_id BIGINT NOT NULL REFERENCES companies(id),

name TEXT NOT NULL, value NUMERIC(24,4), unit TEXT, period_end DATE,

page INT, quote TEXT, confidence NUMERIC(3,2), method TEXT,

verified BOOLEAN DEFAULT FALSE

);

CREATE TABLE documents (

id BIGSERIAL PRIMARY KEY,

filing_id BIGINT NOT NULL REFERENCES filings(id),

page_count INT

);

CREATE TABLE chunks (

id BIGSERIAL PRIMARY KEY,

document_id BIGINT NOT NULL REFERENCES documents(id),

page INT NOT NULL, ord INT NOT NULL, text TEXT NOT NULL,

embedding vector(1024),

tsv tsvector GENERATED ALWAYS AS (to_tsvector('english', text)) STORED

);

CREATE INDEX ON chunks USING hnsw (embedding vector_cosine_ops);

CREATE INDEX ON chunks USING gin (tsv);

CREATE TABLE prices (

company_id BIGINT REFERENCES companies(id), trade_date DATE,

open NUMERIC(14,4), high NUMERIC(14,4), low NUMERIC(14,4), close NUMERIC(14,4),

volume BIGINT, market_cap NUMERIC(24,2),

PRIMARY KEY (company_id, trade_date)

);

CREATE TABLE templates (

id BIGSERIAL PRIMARY KEY,

owner TEXT NOT NULL, name TEXT NOT NULL, sectors TEXT[] NOT NULL,

version INT NOT NULL DEFAULT 1,

storage_key TEXT NOT NULL,

structure JSONB, mapping JSONB,

driver_cells JSONB, check_cells JSONB,

status TEXT NOT NULL DEFAULT 'draft',  -- draft, tested, active

is_default BOOLEAN NOT NULL DEFAULT FALSE,

created_at TIMESTAMPTZ DEFAULT now(),

UNIQUE (owner, name, version)

);

CREATE TABLE template_tests (

id BIGSERIAL PRIMARY KEY,

template_id BIGINT NOT NULL REFERENCES templates(id),

company_id BIGINT NOT NULL REFERENCES companies(id),

result TEXT NOT NULL, issues JSONB, created_at TIMESTAMPTZ DEFAULT now()

);

CREATE TABLE models (

id BIGSERIAL PRIMARY KEY,

company_id BIGINT NOT NULL REFERENCES companies(id),

template_id BIGINT REFERENCES templates(id),

name TEXT NOT NULL,

origin TEXT NOT NULL,           -- discovered, built

doc_tag UUID UNIQUE NOT NULL,   -- written into workbook custom properties

file_path TEXT, fingerprint CHAR(64), last_seen TIMESTAMPTZ,

structure JSONB, mapping JSONB

);

CREATE TABLE model_builds (

id BIGSERIAL PRIMARY KEY,

model_id BIGINT NOT NULL REFERENCES models(id),

template_id BIGINT NOT NULL REFERENCES templates(id),

history_from DATE, history_to DATE,

status TEXT NOT NULL, created_at TIMESTAMPTZ DEFAULT now()

);

CREATE TABLE assumptions (

id BIGSERIAL PRIMARY KEY,

model_id BIGINT NOT NULL REFERENCES models(id),

driver TEXT NOT NULL, period TEXT,

proposed_value NUMERIC(18,6), rationale TEXT, citations JSONB,

decision TEXT NOT NULL DEFAULT 'pending', final_value NUMERIC(18,6)

);

CREATE TABLE model_versions (

id BIGSERIAL PRIMARY KEY,

model_id BIGINT NOT NULL REFERENCES models(id),

version INT NOT NULL, parent_version INT,

storage_key TEXT NOT NULL, created_by TEXT,

created_at TIMESTAMPTZ DEFAULT now(),

UNIQUE (model_id, version)

);

CREATE TABLE change_sets (

id BIGSERIAL PRIMARY KEY,

model_id BIGINT NOT NULL REFERENCES models(id),

base_version INT NOT NULL,

filing_id BIGINT REFERENCES filings(id),

status TEXT NOT NULL DEFAULT 'proposed',

summary JSONB, created_at TIMESTAMPTZ DEFAULT now(), decided_at TIMESTAMPTZ

);

CREATE TABLE change_items (

id BIGSERIAL PRIMARY KEY,

change_set_id BIGINT NOT NULL REFERENCES change_sets(id),

kind TEXT NOT NULL, sheet TEXT, cell TEXT,

old_value TEXT, new_value TEXT, formula_before TEXT, formula_after TEXT,

rationale TEXT, source_fact_id BIGINT REFERENCES facts(id),

decision TEXT NOT NULL DEFAULT 'pending', final_value TEXT

);

CREATE TABLE reports (

id BIGSERIAL PRIMARY KEY,

company_id BIGINT REFERENCES companies(id),

filing_id BIGINT REFERENCES filings(id),

model_id BIGINT REFERENCES models(id),

kind TEXT NOT NULL,             -- flash, note, slides, digest, initiation, qa

storage_key TEXT, model_used TEXT, prompt_hash CHAR(64),

citations JSONB, created_at TIMESTAMPTZ DEFAULT now()

);

CREATE TABLE llm_calls (

id BIGSERIAL PRIMARY KEY, purpose TEXT, model TEXT,

input_tokens INT, output_tokens INT, request_hash CHAR(64),

created_at TIMESTAMPTZ DEFAULT now()

);

CREATE TABLE alerts (

id BIGSERIAL PRIMARY KEY,

company_id BIGINT REFERENCES companies(id),

kind TEXT, payload JSONB, channel TEXT, sent_at TIMESTAMPTZ

);

## Appendix B. Template mapping (example)

template: nbfc_quarterly

version: 3

sectors: [NBFC, Gold Finance]

basis: consolidated

period_axis:

sheet: Data

header_row_label: "Period"        # e.g. Q2FY27

flag_row_label: "A/E"             # A = actual, E = estimate

units:

default_transform: "div:10000000"  # INR to INR crore

rows:

- source: xbrl:RevenueFromOperations

sheet: Data

row_label: "Revenue from operations"

confidence: 0.98

- source: xbrl:FinanceCosts

sheet: Data

row_label: "Finance costs"

confidence: 0.99

- source: xbrl:ProfitLossForPeriod

sheet: Data

row_label: "PAT"

confidence: 0.95

- source: kpi:gold_loan_aum

sheet: Data

row_label: "Gold loan AUM"

transform: none

confidence: 0.90

drivers:

- name: loan_yield

actual_row_label: "Yield on loans"

forecast_sheet: Drivers

forecast_row_label: "Yield assumption"

checks:

- sheet: Checks

cell_label: "Balance sheet difference"

expect: 0

## Appendix C. Change set (example)

{

"change_set_id": 42,

"model": "MUTHOOTFIN nbfc_quarterly v3",

"base_version": 7,

"filing": "Q2FY27 consolidated results (XBRL)",

"summary": {"writes": 18, "dependents_affected": 214,

"roll_forwards": 3, "suggestions": 2, "warnings": 1},

"items": [

{"kind": "actual_write", "sheet": "Data", "cell": "M12",

"old": "=L12*(1+Drivers!M5)", "new": "<actual value>",

"source": "RevenueFromOperations, 2026-07-01 to 2026-09-30"},

{"kind": "roll_forward", "sheet": "Data", "cell": "M3", "old": "E", "new": "A"},

{"kind": "assumption_suggestion", "sheet": "Drivers", "cell": "N8",

"old": "<current yield>", "new": "<suggested yield>",

"rationale": "Actual yield came in below the estimate for the quarter"}

]

}

## Appendix D. Docker Compose skeleton

services:

postgres:

image: pgvector/pgvector:pg16

environment: [POSTGRES_USER=app, POSTGRES_PASSWORD=app, POSTGRES_DB=analekh]

volumes: [pgdata:/var/lib/postgresql/data]

redis:

image: redis:7

minio:

image: minio/minio

command: server /data --console-address :9001

volumes: [minio:/data]

api:

build: .

command: uvicorn analekh.api.main:app --host 0.0.0.0 --port 8000

env_file: .env

depends_on: [postgres, redis, minio]

worker:

build: .

command: celery -A analekh.jobs worker -l info

env_file: .env

depends_on: [postgres, redis, minio]

beat:

build: .

command: celery -A analekh.jobs beat -l info

env_file: .env

depends_on: [redis]

web:

build: ./web

depends_on: [api]

volumes:

pgdata:

minio:

## Appendix E. Repository layout

analekh/

analekh/

api/            FastAPI routers and schemas

jobs/           Celery app, tasks, schedules

universe/       equity list loader, sector classification, search

ingest/         feed watcher, fetcher, backfill importer

xbrl/           parser, context mapping, taxonomies

docs/           page classifier, extraction, chunking, embeddings

validate/       rules V1 to V10

workbook/       structure reader, label matcher, dependency graph, fingerprint

templates/      onboarding, mapping confirmation, test builds

builder/        Coverage Builder, assumption proposals, Sources sheet

modelsync/      write plan, roll-forward, change sets

genai/          tools, prompts, grounding check, report and initiation builders

ib/             comps, profile slide, pitch refresh

excel_bridge/   folder watcher, model discovery, xlwings writer

db/             SQLAlchemy models, Alembic migrations

templates_builtin/  NBFC and manufacturing or consumer templates

deploy/           compose files per environment

web/              React front end (package.json)

office-addin/     Excel task pane, Phase 5 (package.json)

tests/            unit, integration, golden set, workbook fixtures

docker-compose.yml

pyproject.toml    Python dependencies (source of truth; uv.lock pins them)

requirements*.txt exported from uv.lock (Appendix G)

.env.example

.gitlab-ci.yml    pipeline (Appendix F)

.gitlab/          merge request templates

.pre-commit-config.yaml

CLAUDE.md         project brief for the AI coding assistant

.claude/          assistant settings, hooks and commands

## Appendix F. GitLab CI/CD pipeline (skeleton)

stages: [lint, test, build, scan, deploy-staging, dast, release, mirror]

variables:

GIT_DEPTH: "0"                 # full history, required for the mirror push

include:

- template: Jobs/SAST.gitlab-ci.yml

- template: Jobs/Secret-Detection.gitlab-ci.yml

- template: Jobs/Dependency-Scanning.gitlab-ci.yml

- template: Jobs/Container-Scanning.gitlab-ci.yml

- template: Security/DAST.gitlab-ci.yml

.py:

image: python:3.12-slim

before_script:

- pip install --quiet uv

- uv sync --frozen

lint:

extends: .py

stage: lint

script:

- uv run ruff check .

- uv run ruff format --check .

- uv run mypy analekh

unit_and_integration:

extends: .py

stage: test

services:

- name: pgvector/pgvector:pg16

alias: postgres

- name: redis:7

alias: redis

variables:

POSTGRES_USER: app

POSTGRES_PASSWORD: app

POSTGRES_DB: analekh

DATABASE_URL: postgresql+psycopg://app:app@postgres:5432/analekh

REDIS_URL: redis://redis:6379/0

script:

- uv run alembic upgrade head

- uv run pytest --junitxml=report.xml --cov=analekh

artifacts:

reports:

junit: report.xml

golden_set:

extends: .py

stage: test

rules:

- if: $CI_PIPELINE_SOURCE == "schedule"

- when: manual

allow_failure: true

script:

- uv run analekh golden-test --report golden.json

artifacts:

paths: [golden.json]

build_image:

stage: build

image: docker:27

services: [docker:27-dind]

script:

- echo "$CI_REGISTRY_PASSWORD" | docker login -u "$CI_REGISTRY_USER" --password-stdin "$CI_REGISTRY"

- docker build -t "$CI_REGISTRY_IMAGE:$CI_COMMIT_SHA" .

- docker push "$CI_REGISTRY_IMAGE:$CI_COMMIT_SHA"

container_scanning:

stage: scan

needs: [build_image]

variables:

CS_IMAGE: $CI_REGISTRY_IMAGE:$CI_COMMIT_SHA

deploy_staging:

stage: deploy-staging

tags: [india]                    # self-hosted runner on the Indian VM

environment: { name: staging, url: $STAGING_URL }

rules:

- if: $CI_COMMIT_BRANCH == $CI_DEFAULT_BRANCH

script:

- IMAGE_TAG=$CI_COMMIT_SHA docker compose -f deploy/compose.staging.yml pull

- IMAGE_TAG=$CI_COMMIT_SHA docker compose -f deploy/compose.staging.yml up -d

dast:

stage: dast

variables:

DAST_TARGET_URL: $STAGING_URL

rules:

- if: $CI_COMMIT_BRANCH == $CI_DEFAULT_BRANCH

deploy_production:

stage: release

tags: [india]

environment: { name: production, url: $PRODUCTION_URL }

rules:

- if: $CI_COMMIT_TAG

when: manual

script:

- IMAGE_TAG=$CI_COMMIT_SHA docker compose -f deploy/compose.production.yml pull

- IMAGE_TAG=$CI_COMMIT_SHA docker compose -f deploy/compose.production.yml up -d

mirror_to_github:

stage: mirror

image: alpine/git:latest

resource_group: github-mirror

rules:

- if: $CI_COMMIT_BRANCH == $CI_DEFAULT_BRANCH

- if: $CI_COMMIT_TAG

script:

- REMOTE="https://${GITHUB_MIRROR_USER}:${GITHUB_MIRROR_TOKEN}@github.com/${GITHUB_MIRROR_REPO}.git"

- if [ -n "$CI_COMMIT_TAG" ]; then git push "$REMOTE" "refs/tags/$CI_COMMIT_TAG"; else git push "$REMOTE" "HEAD:refs/heads/main"; fi

Notes: scanner template paths follow GitLab's documentation at the time of writing and should be checked against the current docs. The mirror job runs in the last stage, so it only executes when every earlier job has passed. The push has no force flag, so any divergence on GitHub fails the job instead of overwriting history.

## Appendix G. Dependencies and requirements files

The project uses three languages: Python for the back end, workers and Excel bridge; TypeScript for the web app and the Excel add-in; and SQL on PostgreSQL. Python dependencies are declared in pyproject.toml and locked in uv.lock; the requirements files below are exported from the lock so the project also installs with plain pip. Version floors reflect current releases in October 2026; exact versions always come from the lockfiles (uv.lock, package-lock.json).

| File | Installs |
| --- | --- |
| requirements.txt | API, Celery workers and scheduler; the application Docker image. |
| requirements-bridge.txt | Excel bridge on the analyst's Windows or macOS machine; kept small and separate. |
| requirements-optional.txt | Local embeddings and the internal admin dashboard; installed only when used. |
| requirements-dev.txt | Tests, linting and type checks; includes requirements.txt. |
| web/package.json | React web app (Node.js 24 LTS). |
| office-addin/package.json | Excel task pane add-in (Phase 5). |

### G.1 Python: requirements.txt

# requirements.txt: API, Celery workers and scheduler (the application image)

# Python 3.12. pyproject.toml is the source of truth; exact pins live in uv.lock.

# Regenerate a fully pinned copy with:  uv export --no-dev --no-hashes -o requirements.txt

# Web API

fastapi>=0.143,<1.0

uvicorn[standard]>=0.54,<1.0

pydantic>=2.14,<3

pydantic-settings>=2.15,<3

python-multipart>=0.0.32          # template and model uploads

# Database

sqlalchemy>=2.1,<3

alembic>=1.20,<2

psycopg[binary]>=3.3,<4

pgvector>=0.5,<1.0

# Jobs and scheduling (pulls in a compatible redis client)

celery[redis]>=5.6,<6

# Object storage, HTTP and feeds

boto3>=1.43,<2                    # S3 API: MinIO locally, any S3 service when hosted

httpx>=0.28,<1.0

feedparser>=6.0,<7

tenacity>=9.2,<10                 # retries with backoff

# XBRL

arelle-release>=2.46,<3

lxml>=6.1,<7

# PDF and OCR

pymupdf>=1.28,<2

pdfplumber>=0.11,<1.0

camelot-py>=2.0,<3

pytesseract>=0.3.13,<1.0          # needs the Tesseract binary (see system packages)

# AI

anthropic>=1.13,<2

# Excel and documents

openpyxl>=3.1.5,<4

formulas>=1.3,<2                  # dependency graph and headless recalculation checks

xlsxwriter>=3.2,<4

python-docx>=1.2,<2

python-pptx>=1.0.2,<2

matplotlib>=3.11,<4               # charts for notes and slides

# Data handling and matching

pandas>=3.0,<4

numpy>=2.5,<3

rapidfuzz>=3.14,<4                # label matching

python-dateutil>=2.9,<3

# Market data

kiteconnect>=5.2,<6

# CLI and logging

typer>=0.27,<1.0

structlog>=26.1

### G.2 Python: requirements-bridge.txt

# requirements-bridge.txt: Excel bridge on the analyst's machine (Windows or macOS with desktop Excel)

# Kept separate so the bridge stays small. Regenerate with:

#   uv export --only-group bridge --no-hashes -o requirements-bridge.txt

xlwings>=0.37,<1.0

openpyxl>=3.1.5,<4

watchdog>=6.0,<7                  # watched model folders

httpx>=0.28,<1.0                  # talks to the ANALEKH API

pydantic-settings>=2.15,<3

typer>=0.27,<1.0

structlog>=26.1

### G.3 Python: requirements-optional.txt

# requirements-optional.txt: install only when needed

sentence-transformers>=6.1,<7     # local embeddings (EMBEDDINGS_PROVIDER=local); pulls in PyTorch, large

streamlit>=1.65,<2                # internal admin dashboard

### G.4 Python: requirements-dev.txt

# requirements-dev.txt: tests, linting and typing. Regenerate with:

#   uv export --only-dev --no-hashes -o requirements-dev.txt

-r requirements.txt

pytest>=9.1,<10

pytest-cov>=7.1

pytest-asyncio>=1.4

respx>=0.23                       # mocks httpx; tests never hit the network

time-machine>=3.5                 # freezes time for scheduler and period tests

ruff>=0.17

mypy>=2.4

pre-commit>=4.6

types-python-dateutil

pandas-stubs

boto3-stubs[s3]

### G.5 TypeScript: web/package.json

{

"name": "analekh-web",

"private": true,

"type": "module",

"engines": { "node": "^22.22.2 || ^24.15.0 || >=26" },

"scripts": {

"dev": "vite",

"build": "tsc -b && vite build",

"lint": "eslint .",

"format": "prettier --write src",

"test": "vitest run",

"api-types": "openapi-typescript http://localhost:8000/openapi.json -o src/api/schema.d.ts"

},

"dependencies": {

"@tanstack/react-query": "^5.104.2",

"ag-grid-community": "^36.2.0",

"ag-grid-react": "^36.2.0",

"echarts": "^6.1.0",

"echarts-for-react": "^3.0.6",

"pdfjs-dist": "^6.4.299",

"react": "^19.3.0",

"react-dom": "^19.3.0",

"react-router-dom": "^7.18.4",

"zod": "^4.6.6"

},

"devDependencies": {

"@eslint/js": "^10.0.1",

"@testing-library/dom": "^10.4.2",

"@testing-library/react": "^16.3.3",

"@types/react": "^19.3.0",

"@types/react-dom": "^19.3.0",

"@vitejs/plugin-react": "^6.1.2",

"eslint": "^10.12.0",

"eslint-plugin-react-hooks": "^7.1.1",

"jsdom": "^30.1.2",

"openapi-typescript": "^7.13.0",

"prettier": "^3.9.10",

"typescript": "~5.9.3",

"typescript-eslint": "^8.71.1",

"vite": "^8.3.4",

"vitest": "^5.0.4"

}

}

TypeScript is held at 5.9 because openapi-typescript does not yet support TypeScript 6 and typescript-eslint does not yet support TypeScript 7. The api-types script generates front-end types from the FastAPI OpenAPI schema so the two sides cannot drift.

### G.6 TypeScript: office-addin/package.json

{

"name": "analekh-excel-addin",

"private": true,

"type": "module",

"scripts": {

"dev-certs": "office-addin-dev-certs install",

"start": "office-addin-debugging start manifest.xml desktop",

"stop": "office-addin-debugging stop manifest.xml",

"validate": "office-addin-manifest validate manifest.xml",

"build": "tsc -b && vite build"

},

"dependencies": {

"react": "^19.3.0",

"react-dom": "^19.3.0"

},

"devDependencies": {

"@types/office-js": "^1.0.611",

"@types/react": "^19.3.0",

"@types/react-dom": "^19.3.0",

"@vitejs/plugin-react": "^6.1.2",

"office-addin-debugging": "^7.0.1",

"office-addin-dev-certs": "^3.0.1",

"office-addin-manifest": "^3.0.1",

"typescript": "~5.9.3",

"vite": "^8.3.4"

}

}

Office.js itself is not an npm dependency: Microsoft requires add-ins to load it from its CDN in the task pane HTML.

### G.7 SQL: PostgreSQL extensions

| Extension | Use |
| --- | --- |
| vector (pgvector) | Embeddings and similarity search on chunks; shipped in the pgvector/pgvector:pg16 image. |
| pg_trgm | Fuzzy company-name search; part of PostgreSQL contrib. |

### G.8 System packages and services

| Package | Version | Needed by |
| --- | --- | --- |
| Python | 3.12 | Back end, workers, Excel bridge |
| uv | Current | Environments and lockfile |
| Node.js | 24 LTS (24.15 or later) | Web app and add-in builds, Prettier |
| PostgreSQL + pgvector | 16 (pgvector/pgvector:pg16) | Database |
| Redis | 7 | Celery broker |
| MinIO | Current | Local S3-compatible object storage |
| Tesseract OCR + English data | 5.x (apt: tesseract-ocr) | OCR for scanned pages |
| LibreOffice | Current, headless | Recalculating workbooks without Excel |
| nginx | Stable | Serving the web build |
| Docker Engine + Compose | Current | Running all services |
| Microsoft Excel (desktop) | Microsoft 365 | xlwings bridge only |

### G.9 Licence notes

Everything is free for an open-source public repository. Before any closed or commercial release, these need attention:

| Component | Licence and action |
| --- | --- |
| PyMuPDF | AGPL-3.0 or a commercial licence from Artifex. A closed product needs that licence, or PDF text extraction moves to pypdfium2 with pdfplumber. |
| MinIO server | AGPL-3.0. Hosted deployments use a managed S3 service instead; the code talks to the S3 API through boto3, so only configuration changes. |
| Redis server | Licence changed from version 7.4. Hosted deployments can use Valkey (BSD), a drop-in replacement. |
| psycopg | LGPL-3.0; fine when used unmodified as a library. |
| formulas | EUPL-1.1; review obligations before distributing a modified copy. |
| AG Grid | Community edition (MIT) only; Enterprise features are paid and not used. |
| Market data | Kite Connect is licensed for the account holder's own use. Serving other users needs a market data licence from an authorised vendor. |

## Appendix H. Glossary

| Term | Meaning |
| --- | --- |
| Universe | Every NSE-listed company, preloaded from the equity list. |
| Watchlist | Companies that get deep coverage, alerts and background work. |
| XBRL | Machine-readable tagged financial statements filed with the exchanges. |
| Taxonomy | Dictionary of XBRL element names; here in-bse-fin for Ind-AS results. |
| Context | XBRL definition of the period and dimensions a fact belongs to. |
| Template | A user's model structure for a sector, onboarded once and reused. |
| Structure map | The engine's reading of a workbook: periods, inputs, labels, drivers, checks. |
| Hidden tag | Model ID and symbol stored in workbook custom document properties. |
| Change set | Proposed model edits awaiting approval. |
| Roll-forward | Turning an estimate period into an actual and extending the forecast. |
| Comps | Comparable companies analysis using trading multiples. |
| LODR | SEBI Listing Obligations and Disclosure Requirements regulations. |
| TTL | Refresh interval a feed publishes (5 minutes for NSE feeds). |

# 30. Sources

- NSE RSS feeds page  https://www.nseindia.com/static/rss-feed

- NSE Financial Results RSS feed  https://nsearchives.nseindia.com/content/RSS/Financial_Results.xml

- NSE Online Announcements RSS feed  https://nsearchives.nseindia.com/content/RSS/Online_announcements.xml

- List of NSE RSS feeds (Feedspot)  https://rss.feedspot.com/nseindia_rss_feeds/

- NSE equity list (EQUITY_L.csv)  https://nsearchives.nseindia.com/content/equities/EQUITY_L.csv

- Sample results XBRL file (NSE archives)  https://archives.nseindia.com/corporate/xbrl/INDAS_121282_1717387_24082026053915.xml

- NSE Terms of Use  https://www.nseindia.com/static/nse-terms-of-use

- NSE Annual Report XBRL filings  https://www.nseindia.com/companies-listing/corporate-filings-annual-reports-xbrl

- BSE Information Products Pricing Sheet  https://mock.bseindia.com/downloads1/Information_Products_Pricing_Sheet.pdf

- BSE Market Data Products  https://www.bseindia.com/market_data_products.html

- Zerodha Kite Connect pricing change (Marketcalls)  https://www.marketcalls.in/fintech/zerodha-makes-trading-api-free-for-personal-use-bundles-historical-data-with-connect-api.html

- NseIndiaApi, unofficial Python library  https://github.com/BennyThadikaran/NseIndiaApi

- Screener.in export help  https://support.screener.in/article/28-export-screen-results

- EODHD financial summary, BSE.NSE  https://eodhd.com/financial-summary/BSE.NSE

- SEBI LODR call disclosures (TaxGuru)  https://taxguru.in/?p=1067323

- Claude API PDF support  https://platform.claude.com/docs/en/build-with-claude/pdf-support

- Best Financial Data API for Indian Stocks 2026 (DalalAI)  https://dalalai.com/blog/best-financial-data-api-india